Team Meeting Log

|  |  |  |  |
| --- | --- | --- | --- |
| Team Name | Meeting Log # | Date 02/01/2021 | Duration 45 min |
| Team Members | Name | Contribution | Signature |
| Jonathan Kim | Use Case Diagram, part of Accumulator Class | Jonathan Kim |
| Julia Hoffmann | Memory Class | Julia Hoffmann |
| Bryan Edman | scrum master coding Main/UVsim | Bryan Edman |
| Connor Morley | Test cases/ README | Connor Morley |
| Topics Discussed | | * due date * assigned tasks to Connor (ReadMe, Test cases) * make coding due by Monday * combining code/coding issues * keep in touch on discord | |
| Obstacles Encountered | | * missing teammate * is this meeting time best for everyone? * missing people multiple times * exact due dates | |
| Finished Items | | * set project due date for February 14th * all tasks in milestone assigned | |
| Unfinished Items | | * code * test cases * process model comparison (in progress) * use case diagram (in progress) * readMe | |
| Notes | | * tell tyler about meeting * may not meet wednesday to focus on coding * everyone check in and keep an eye on discord | |